PAWESOME

# Production Hosting & Deployment Plan

Two deployment paths: controlled capstone demonstration and separately governed business production.

Prepared: 23 September 2026

Status: planning document only — no deployment, provider account, migration, test run, or production change has been performed.

| Decision / safety rule | Plan |
| --- | --- |
| Deployment targets | Both: low-cost capstone demo and a separate commercial business path. |
| Current Git state | Preserve dirty main exactly. No stash, commit, reset, clean, pull, checkout, branch creation, or deployment until the user reviews and explicitly approves the specific operation. |
| Scope | Document the audited plan and action items. This is not a production-readiness certificate. |

# 1. Executive summary

Pawesome is a role-based pet-care management application. The repository supports a React/Vite frontend and Laravel API; the checked Composer manifest requires Laravel 12 and PHP 8.2+, correcting the stale Laravel 11 statement in the repository guide. MySQL remains the required production database. The frontend build directory is build/ and the repository includes a package lockfile.

The low-cost track is only for a controlled, non-commercial capstone demonstration, with visible service sleep, storage, quota, privacy, and recovery limitations. It must not be represented as suitable for a veterinary business or real customer/patient records. The business track uses commercial plans and durable services. Both paths retain current API/business logic and require a release gate before sharing production URLs.

Current code-level blockers to address in later phases include a public chatbot localhost fallback, development/placeholder origins in CORS and Sanctum defaults, filesystem uploads on local disks, scheduler definitions requiring reconciliation, and a Render manifest that assumes unverified free PHP/MySQL/Redis services and runs migrations at process startup.

# 2. Verified system architecture and code notes

Architecture today

Browser → React 18 + Vite static frontend → HTTPS JSON API → Laravel 12 → MySQL

Laravel → Brevo SMTP for verification/reset/welcome/notification messages

Laravel → optional Gemini API (never call Gemini directly from React with a secret)

Laravel → local private/public disks today; persistent object storage is not yet integrated

•  Authentication: Sanctum personal access tokens via custom auth.api middleware; frontend sends Bearer Authorization and credentials: include. Preserve this token model and verify login, logout, expiry/revocation, and role restrictions; do not weaken auth to resolve deployment issues.

•  Build: use npm ci (frontend/package-lock.json is present), then npm run build. frontend/vercel.json uses outputDirectory build, matching frontend/vite.config.js.

•  Frontend API configuration uses VITE_API_BASE_URL, which is public build-time data. frontend/src/services/chatbotService.js falls back to http://127.0.0.1:8000/api for public chatbot requests; production must supply the backend API origin or safely remove that fallback after tests.

•  CORS and Sanctum defaults include localhost and placeholder domains. Configure only actual frontend origin(s) per environment; do not use wildcard origins with credentials.

•  Local private and public filesystem disks are used. Payment-proof and vaccination-card views are authenticated; profile photos are public by design. Pet/care-log and CMS images have public-file paths. Audit every upload path, access rule, validation, safe name and storage integration before moving data.

•  Queue mailables implement ShouldQueue. The Render manifest sets QUEUE_CONNECTION=sync; this can be a demo choice but adds request latency. Reminder schedules appear in routes/console.php and app/Console/Kernel.php; determine intended cadence and scheduler entry point before enabling cron.

•  A public /api/health route exists. The Render manifest is not verified production infrastructure: it declares free PHP/MySQL/Redis services, placeholder URLs, and runs migrate --force at process startup. Replace/retire only after providers are chosen and tested.

•  database/seeders/DatabaseSeeder.php includes PawesomeLiveDemoSeeder and other demo/content seeders. Review demo users and seed data before any production seeding; do not copy weak development passwords to business deployment.

•  The E2E README warns live tests mutate state and recommends local/disposable data. Role workflows must use staging/disposable data unless a particular production test is proven non-destructive.

# 3. Two target deployments

CAPSTONE DEMO — free/very low cost; controlled, non-commercial, disposable-risk data only

GitHub (reviewed branch) → Vercel Hobby static React/Vite → Koyeb free PHP/Laravel service → Aiven Free managed MySQL. Laravel uses Brevo SMTP; only public/non-sensitive images may use Cloudinary within quota. Payment proofs and ID documents remain private behind Laravel authorization. Gemini is optional and remains off or limited to approved, non-sensitive FAQ content until data-use and policy checks are complete.

Expected state: demo services may sleep, respond slowly after idle, or require reactivation. Koyeb free has no persistent volume; uploads must be externalized before relying on file workflows. Aiven Free has 1 GB disk and no SLA. Never use this environment for real veterinary business records or claim business-grade uptime.

BUSINESS PRODUCTION — commercial, durable and separately costed

GitHub + reviewed CI/release branch → commercial frontend plan → paid always-on Laravel host with HTTPS, secret management, logs and deploy controls → paid managed MySQL sized for load with backup/SLA requirements → private S3-compatible object storage → verified transactional email plan → custom domain, monitoring, alerting and tested restore/rollback.

Free/demo services do not become production-grade merely because traffic grows. Actual monthly cost depends on runtime size/region, database plan, storage, egress, email, AI usage, logging and taxes.

# 4. Provider comparison — official pages checked 2026-09-23

| Provider / role | Demo tier and verified constraints | Business path / decision |
| --- | --- | --- |
| Vercel — frontend | Hobby: $0; Git deploy/HTTPS. Typical monthly allowances include 100 GB transfer and 1M edge requests. Personal, non-commercial only. Payment/request-to-pay features may cause eligibility concerns; confirm or choose paid plan. | Pro: $20/user/month plus usage. Commercial use requires Pro or Enterprise. No secrets in VITE_* values. |
| Koyeb — PHP API | PHP and GitHub/Docker supported. Free: 512 MB RAM, 0.1 vCPU, 2 GB SSD; one free instance; sleeps after 1 hour idle; no persistent volume/worker. Requires a card and temporary $29 authorization hold. | Paid always-on instance sized from measurements; usage-based price. Eco advertised from about $1.61/month only in selected regions—not a capacity guarantee. |
| Aiven — MySQL | Free: $0, one node, 1 CPU, 1 GB RAM, 1 GB storage, 76 max connections, monitoring/backups; no card. No 99.99% SLA, no VPC/static IP; inactive services may be powered off. | Developer $5/month (8 GB disk). Startup from $75/month lists 99.99% SLA; Business from $180/month adds HA. Select from measured needs. |
| Cloudinary — media | Free: 25 credits; 1 credit = 1,000 transformations OR 1 GB storage OR 1 GB image bandwidth; no card. Shared allowance, not 25 GB of each. | Private/authenticated delivery or private S3-compatible storage for sensitive files. Public URL/random ID is not access control. Recheck paid rates. |
| Brevo — email | Free SMTP/transactional email after account/sender approval; 300 sends/day; free account does not require card. Shared quota; no rollover. | Keep credentials server-side; choose plan from actual volume and verify current commercial price/deliverability. |
| Gemini — optional assistant | Free quota and model availability vary. Unpaid prompts/outputs can be used to improve Google services and human-reviewed; do not send sensitive/confidential/personal data. | Paid tier changes data-use terms but does not permit clinical/medical-advice use under checked terms. Review likely under-18 access, model, quota, cost cap and fallback before enabling. |

Alternatives reviewed: Render supports Laravel through Docker, but free web services sleep after 15 minutes and use ephemeral storage; its managed relational DB is PostgreSQL (free DB expires after 30 days), while its MySQL guide is self-managed with persistent-disk and backup responsibilities. Railway lists a $5 one-time trial credit for 30 days, $1 monthly free usage credit, and Hobby at $5/month plus metered use. Do not assume a durable free production host.

# 5. Phased action plan

## Phase 0 — Safety and Git boundary

Record branch/status and review the dirty worktree with the owner. Preserve every modified/untracked file exactly. Do not pull, stash, commit, reset, clean, checkout, create/switch branches or deploy until the user explicitly authorizes a specific operation. After review and approval, prepare deploy/production from an agreed baseline.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 1 — Repository and environment audit

Inventory actual framework/runtime requirements, dependencies, routes, environment references, tests, provider configs, secret protection, CORS, auth, TLS, queues, scheduler, cache, logs, uploads and health endpoint. Correct the Laravel 11 documentation mismatch. Build a required-variable matrix split into public VITE_* values and private backend secrets. Search localhost/127.0.0.1/ports/API keys and classify each match.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 2 — Choose provider tiers and enforce split

Re-check official pricing and terms immediately before provisioning. Confirm Vercel Hobby eligibility for a payment demonstration; otherwise use paid/commercial hosting. Accept Koyeb card authorization/sleep limits only if acceptable for demo. Select distinct runtime, DB, storage, email and monitoring plans for business; record current prices, quotas, card requirements, regions, TLS, backups and support.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 3 — Prepare safe production configuration

Set APP_ENV=production, APP_DEBUG=false, unique APP_KEY, APP_URL, FRONTEND_URL, exact CORS/Sanctum domains, private env secrets, DB TLS options, logging, cache/session and storage. Pin/document PHP/Node versions. Keep Gemini/mail/database/object-storage keys server-only. Set VITE_API_BASE_URL to the correct API and remove/guard invalid localhost fallback after tests. Preserve bearer token authorization.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 4 — Durable data, files, queue and scheduler

Provision a dedicated DB, never XAMPP/dev DB. Verify schema/indexes/FKs/charset/connections and migrations in staging. Review seeders/users. Take backup and rehearse first; apply only php artisan migrate --force. Never run migrate:fresh or db:wipe in production. Externalize uploads; proofs/cards private and authorized, selected images intentionally public. Decide sync vs worker queue, reconcile reminder schedule, and add monitored cron. Document encrypted off-provider mysqldump, retention and restore drill.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 5 — Reproducible backend and frontend

Use composer install --no-dev --optimize-autoloader; verify extensions/startup on provider-supplied port. Cache config/routes only after route-cache validation. Run migrations in a controlled pre-deploy step, not each app start. Build with npm ci and npm run build; scan for localhost/secrets. Deploy static output build/ and test SPA, HTTPS and CORS.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 6 — Staging verification and release gate

Run local tests, npm audit and composer audit; classify without force upgrades. Execute role E2E on disposable staging data. Test customer registration/login/logout/reset/verification/reservation/payment proof/chatbot; receptionist; cashier/POS/receipt; inventory/FEFO; veterinary; manager; admin. Measure performance and check logs for secret/PII leakage. Record pass/fail/warning/blocker with evidence.

Phase report: inspected / changed / commands / tests / blockers / next step.

## Phase 7 — Release, observation and rollback

Only after gates pass and the owner approves, release the agreed branch. Record public URLs only, deployment commit, schema version, provider plan, logs/monitoring, tested backup restore and prior release. Do not buy a domain automatically. Run safe post-release smoke checks; rollback app artifacts or disable broken deployment when needed. Treat DB rollback as unsafe unless a verified migration/restore procedure exists.

Phase report: inspected / changed / commands / tests / blockers / next step.

# 6. Environment and security requirements

Public frontend build values — visible in the compiled bundle

•  VITE_API_BASE_URL — deployed Laravel API base including /api; public, not secret.

•  VITE_APP_NAME — optional display value; never put credentials or tokens here.

Private backend secrets and deployment values — provider secret manager only

•  APP_KEY; production database endpoint/name/user/password and MySQL TLS/CA configuration.

•  CORS_ALLOWED_ORIGINS, SANCTUM_STATEFUL_DOMAINS, APP_URL, FRONTEND_URL and trusted proxy behavior as required.

•  MAIL_USERNAME/MAIL_PASSWORD; CHATBOT_AI_API_KEY; object-store credentials; queue/cache credentials; webhook secrets.

•  APP_DEBUG=false; production logging/retention; cache/session/queue/filesystem configuration and least-privilege credentials.

•  Validate MIME and extension plus size; ignore client filenames; generate random safe object keys; do not execute uploads; keep proofs, IDs and vaccination records private; do not return local filesystem paths or secret-bearing URLs.

•  Do not log passwords, bearer tokens, API keys, complete payment details or unnecessary personal data. Rate-limit unauthenticated chatbot/auth/upload routes; bound input size and timeouts; retain FAQ/rule fallback if Gemini is unavailable.

•  Gemini stays behind Laravel. Minimize data; never send payment credentials, medical records, identifiers or personal data to unpaid Gemini. Disable AI pending policy and data-flow approval if required.

•  No wildcard CORS with credentials. Require HTTPS for auth, camera scanning and API calls. Do not expose MySQL to browsers or public ingress.

# 7. Data protection, backups and rollback

•  Create a dedicated managed production DB and verified pre-release backup. Use provider backups plus scheduled encrypted off-provider mysqldump for important records; restrict backup access and keep credentials separately.

•  Define backup cadence/retention/RPO/RTO separately for demo and business. A free-tier snapshot is not a tested recovery plan. Restore into a separate disposable DB before calling recovery ready.

•  Export DB and objects before free service expiry/suspension where possible; never rely on a free provider as the only copy.

•  Rollback frontend to previous immutable deployment and backend to prior image/revision; assess forward-only migrations/data compatibility. Restore DB only with incident approval and verified process; do not assume automatic schema rollback is safe.

•  Payment proofs and sensitive media remain private behind authenticated owner/role checks. Signed temporary URLs need explicit access policy review; approved avatars/marketing images may be public.

# 8. Test and production acceptance checklist

•  [ ] Git status and baseline reviewed; secrets absent from tracked files and frontend bundles.

•  [ ] Provider pricing/terms rechecked; demo eligible for selected free tier or paid/alternative plan selected.

•  [ ] Frontend npm ci/build succeeds; API URL, SPA routing, HTTPS and CORS verified.

•  [ ] Laravel production dependencies install; app boots and health endpoint works; logs are useful and non-sensitive.

•  [ ] MySQL TLS works; migrations safe; backup and restore documented/tested.

•  [ ] Auth registration/login/logout/password reset/email verification and role authorization verified.

•  [ ] Brevo sender approved; representative emails tested; quota documented or paid plan selected.

•  [ ] Uploads reviewed; public/private visibility and file access authorization tested.

•  [ ] Chatbot fallback works; Gemini policy/privacy/model/cost gates cleared or AI remains disabled.

•  [ ] Customer, receptionist, cashier/POS/receipt, inventory/FEFO, veterinary, manager and admin workflows pass on staging.

•  [ ] Existing E2E suites reviewed and run locally/staging with disposable data; destructive tests excluded from production.

•  [ ] npm audit/composer audit findings classified; response times and bundle size measured.

•  [ ] Queue and reminder scheduler behavior verified without duplicate execution.

•  [ ] Logs/alerts and public URLs verified; rollback point recorded.

•  [ ] Commercial production checklist separate; custom domain only after stable operation.

# 9. Cost model and limitations

Demo target: ₱0 to very low monthly service spend only while free quotas remain and use is permitted. Koyeb requires card validation and a temporary authorization hold; Aiven Free and Cloudinary Free state no card requirement; Brevo Free is capped at 300 sends/day after approval. Excess usage, currency conversion, taxes and optional upgrades may cost money. These are not unlimited or durable services.

Business target: if selected, Vercel Pro is $20/user/month plus usage; paid Laravel runtime must be sized from measured demand; Aiven Developer is $5/month but has no production SLA, Startup starts at $75/month with listed 99.99% SLA, Business starts at $180/month with HA. Add private object storage, commercial email, custom domain, logging/monitoring, backup storage, taxes and any AI usage. Recheck prices and region before commitment.

No combined monthly total is asserted: workload, runtime class, region, retention, media, email, logs and support level are not yet specified. Measure representative usage and set billing alerts before business launch. Prices are USD provider-page figures as checked 2026-09-23, not a quote or guarantee.

# 10. Approvals and unresolved blockers

•  [ ] Owner reviews all current uncommitted/untracked changes before any branch operation. The worktree was observed dirty on main; do not modify these files as part of planning/document generation.

•  [ ] Confirm Vercel Hobby is permitted for a demo that may present payment-request/proof features; if uncertain, use paid/commercial hosting or another eligible provider.

•  [ ] Confirm Koyeb card verification and temporary $29 authorization hold; if unacceptable, select another backend provider and repeat the checks.

•  [ ] Select/test object storage and safely migrate current DB paths; agree which media is public/private.

•  [ ] Approve Gemini user population, data use, model, cost/quota, fallback and clinical scope; keep it disabled until cleared.

•  [ ] Choose different demo and business DB retention/backup policies, data classification and authorized test accounts.

•  [ ] Obtain actual public URLs, verified sender, non-secret config and owner approval before provider account/resource changes.

# 11. Official provider references

Vercel pricing: https://vercel.com/pricing

Vercel Hobby plan: https://vercel.com/docs/plans/hobby

Vercel commercial fair use: https://vercel.com/docs/limits/fair-use-guidelines

Koyeb PHP deployment: https://www.koyeb.com/docs/deploy/php

Koyeb instance types and free limits: https://www.koyeb.com/docs/reference/instances

Koyeb pricing and card FAQ: https://www.koyeb.com/docs/faqs/pricing

Aiven MySQL Free limits: https://aiven.io/docs/products/mysql/concepts/mysql-free-tier

Aiven MySQL pricing: https://aiven.io/pricing/mysql

Cloudinary billing and credits: https://cloudinary.com/documentation/billing_and_plans

Cloudinary access control: https://cloudinary.com/documentation/control_access_to_media

Brevo Free send limits: https://help.brevo.com/hc/en-us/articles/208580669-FAQs-What-are-the-limits-of-the-Free-plan

Gemini API pricing: https://ai.google.dev/gemini-api/docs/pricing

Gemini API terms: https://ai.google.dev/gemini-api/terms

Render free limits: https://render.com/docs/free

Render Laravel Docker guide: https://render.com/docs/deploy-php-laravel-docker

Render MySQL guide: https://render.com/docs/deploy-mysql

Railway pricing: https://railway.com/pricing

Provider prices, terms, model availability and allowances can change. These sources were checked on 23 September 2026; re-verify immediately before account creation and deployment.